Sprint 1 Report

AnyBuy

Team Any Buy

04/24/2018

**Actions to stop doing**: So far, we have been very happy with how the team is progressing. We have the option to meet five days a week, but only our Monday meetings are mandatory. We currently have the group organized well enough to allow for the workload to be balanced for everyone to learn and get the tasks done that they need to get done.

**Actions to start doing:** We need to work on dividing up the tasks and balancing how long each task should take and how many people should be working on either the front end or the back end.

**Actions to keep doing:** We need to continue with our mandatory meeting on Monday and continue meeting when we can during the week especially if someone runs into a problem that they do not know how to resolve.

**Work completed/not completed:** For our user stories we managed to complete all our tasks. We spent a fair amount of time learning about SQL and Android Studio. We also have a server up and running so that when we have a working app we will be able to test whether the information is storable.

**Work completion rate:** For this sprint we completed three user stories. For this sprint since we didn't start meeting till a few days into the sprint we completed about ninety work hours. The sprint was a total of fourteen days, but we only used nine of those days. We completed an average of one user story every three days and we worked an average of ten hours per day.