Sprint 3 Plan

AnyBuy

Team AnyBuy

05/08/18

**Goal:** The high-level goals for this sprint are to allow users to post a product the seller to be able to make an offer on the items. Also, as a user, be able to edit my profile and add an address and paying methods.

**Task Listing, Organized by User Story:**

User Story 1 ("1. As a seller be able to view ads and make an offer.")

Task 1: Create a sell page (1 minute)

Task 2: Initially, be able to view 10 posts at a time. (4hrs)

Task 3: Make a button and a edit view to allow the seller to make an offer and that offer. (1hour)

Task 4: Send the offer from the seller to a buyer. (2 hours)

Task 5: Allow the buyer to accept or reject the offer. (5 minutes)

Total for user story 1: 7hrs and 6 minutes

User Story 2 ("2. As a buyer, be able to post an image for the product.”)

Task 1: Find the address of the image (1 hour)

Task 2: Giving the address to the database (1 hour)

Total for user story 2: 2hrs

User Story 3 ("3. As a User, be able to add information to my profile page.")

Task 1: Create a profile page. (2 minutes)

Task 2: Be able to change profile picture (1 hour)

Task 3: Be able to communicate with the database and edit the address. (3 hours)

Task 4: Create the payment methods. (2 hours)

Task 5: Store the product you order in buy page in your history. (4 hours)

Task 6: Store the products you offered to buy for another user. (4 hours)

Total for user story 3: 14hrs and 2 minutes

**Team Roles:**

Yang: Front end developer

Ali: Front end developer

Matthew: front end developer

Hon Yu: Back end developer

Yibo: Back end developer

**Initial task assignment:**

Yang: User Story 3

Ali: User Story 1

Matthew: User Story 2

Hon Yu: User Story 1

Yibo: User Story 3

**Initial Scrum Board:**

**Scrum meeting schedule:**

Monday: 1:30-3:30

Wednesday: 1:30-3:30

Friday: 1:30-3:30

TA/tutor meeting: Monday 1:30-2:00