## Slide 1: AnyBuy Apr 12, 2018
Project Release Plan
The AnyBuy Team
Yibo Guo (Product Owner, Initial S.M)
Hon Yu Ho
Matthew Krone
Ali Babaei
Yang Chen
Company or organization logo (if applicable)

## Slide 2: AnyBuy
Project Release Plan
We are going to offer a service to make buying items made in foreign countries easier.
Create Android app.
The buyer can request items that they want no matter where they exist in the world.
The seller can then decide to either sell them the items or not.

## Slide 3: AnyBuy
Project Release Plan – User Stories
Sprint 1 As a programmer, learn how to create an Android app so that we can create an app to help people buy items across the globe.
As a programmer, learn SQL so that we can have a database.
As a programmer, have a server up and running so that the user will be able to post an ad.
Sprint 2 As a buyer, be able to post an order so that I can buy the items I want to buy.
As an user, be able to create an account so that I can store personal information.

## Slide 4: AnyBuy
Project Release Plan – User Stories
Sprint 3 As a seller, be able to view and accept buyer orders.
As a seller, be able to search orders, so I can sell my product.
Sprint 4 As a user, be able to store my payment information so that the user can buy/sell products.
As a user, be able to rate the other user I interacted with so that future users will know whether or not they should interact with that user.

## Slide 5: AnyBuy
Project Release Plan – Architecture
[Describe in words or, better, with a diagram the overall structure/major components of your planned product.]

## Slide 6: AnyBuy
Project Release Plan – Challenges/Risks
Challenge/Risk 1 Connecting the front end with the back end.
Challenge/Risk 2 Learning how to work with a team.
Challenge/Risk 3 Learning new languages

## Slide 7: AnyBuy
Project Release Plan – Technologies
Technology 1 Java
Technology 2 Eclipse
Technology 3 Android Studio
Technology 4 MySQL